Pass Criteria

- General Program Functionality:
  - Verify that python command in user’s system is bound to python2
  - Verify that the program can run sub-process calls correctly
- Encryption Testing Pass Standard:
  - Plaintext must be hashed before encrypting
  - After decrypting, decrypted object’s hash should match the original’s
  - Check that encryption output is scrambled
- Steganography Testing Pass Standard:
  - Inserted payload and extracted payload’s hashes should match
  - Files should have a specific location in the filesystem (carrier directory)
  - Payloads that are too big for a carrier must have exception handling
  - Carrier should be displayed in the previewer correctly (native resolution)
- Utilities:
  - Morse Code decoder must work correctly
- Hexdump:
  - Compare our hexdump’s output to other, known to be correct, hexdump generators
  - Handle exceptions if the program can’t export the hexdump output to the user’s default text editor
- File Browser:
  - File paths must be returned correctly
  - Only show files with the desired extension
  - Gracefully exit when a file you’re working with is borked midway

Features not to be Tested

  - Superuser privileges – unnecessary, all of the program’s functions can be handled with userland permissions
Testing Approach

- Unit Testing:
  - Black Box: before integration, each individual module will be tested with specific inputs & inspect the outputs (or lack there of) for expected results
  - White Box: after integration, the program’s different branching paths will be tested and compared to the expected results
- Integration Testing: due to time constraints a big-bang approach (aka, no order) will be used to test component integration
- Functional Testing: check if the integrated software fulfills the requirements set forth in the SRS.
- Performance Testing: different payload and carrier sizes will be used to determine if:
  - payloads larger than carriers will be handled correcly
  - large payloads can be hidden in larger carriers effiently
  - encryption of large payloads will be carried out in a timely manner
  - Enviromental Testing: different GNU/Linux distributions and different computers will be used to test the program
Suspension Criteria

In the event of a major program-breaking bug (ie, consistent and expected crashes, data loss, modules not working at all, etc.) all testing will be halted until the bug(s) is(are) resolved.

Resumption Requirements

When the aforementioned bugs are resolved and normal operation is restored, testing shall be resumed from the point of halting.

Testing Deliverables

Copy-Paste bitches!

Enviromental Needs

- Latest program build
- GNU/Linux variant OS
- Bash access
- x86-64 computer
- Access to Python 3.7 and Python 2.7 or higher

Responsibilities

MAKE SURE TO MAKE INTO A TABLE
- Developers: responsible for unit testing, integration testing and performance testing
- Tester Users: responsible for functional testing

Staffing and Training Needs

- Knowledge and experience on Capture the Flag events
- General knowledge and understanding of cryptographic and steganographic concepts
- Experiene in using Linux

Risk and Contingencies

Blank shit for now

Test Case Specification

MAKE A GODDAMN TABLE
- Test Case 1: verify that the program checks the python version (2 is expected) and handles any discrepancies correctly
  - Input: N/A
  - Output:
    - if pass, N/A
    - If fail, a dialog informing the user that the test has failed should be displayed
- Test Case 2: TBD
- Test Case 3: Decryption consistency test
  - Input: encrypted payload & original payload
  - Output: hashes of original payload & decrypted payload
- Test Case 4: Check that encrypted data is scrambled
  - Input: Encrypted Payload
  - Output: N/A
- Test Case 5: Steganographic consistency test
  - Input: original payload & extracted payload
  - Output: hashes of original payload & extracted payload
- Test Case 6: Verify files for steganography are in their correct places on the filesystem
  - Input: N/A
  - Output: N/A
- Test Case 7: Verify that program handles payloads too big for their carrier correctly
  - Input: A paylod known to be too large for its carrier
  - Output: A dialog message indicating that the payload is too big and that the user should either select a different payload or a different carrier
- Test Case 8: Test image previewer
  - Inputs: Images with different resolutions
  - Output: The image inside the previewer
- Test Case 9: Ensure Morse Code Decoder Quality
  - Input: Encoded Morse Message
  - Output: Correclty Decoded Original Message
- Test Case 10: Hexdup Test
  - Input: a small file to be processed by the hexdump
  - Output: our hexdump’s output vs a known-good hexdump’s output
- Test Case 11: Hexdump to Text Editor exception handling
  - Input: N/A
  - Output: A message dialog indicating that the default text editor has not been found
- Test Case 12: File Browser Path Evaluation
  - Input: any file
  - Output: Correct file-path
- Test Case 13: File Browser Extension Filtering
  - Input: N/A
  - Output: File window showing only the files with the desired .png extension
- General Program Functionality:
  - Verify that python command in user’s system is bound to python2
  - Verify that the program can run sub-process calls correctly
- Encryption Testing Pass Standard:
  - Plaintext must be hashed before encrypting
  - After decrypting, decrypted object’s hash should match the original’s
  - Check that encryption output is scrambled
- Steganography Testing Pass Standard:
  - Inserted payload and extracted payload’s hashes should match
  - Files should have a specific location in the filesystem (carrier directory)
  - Payloads that are too big for a carrier must have exception handling
  - Carrier should be displayed in the previewer correctly (native resolution)
- Utilities:
  - Morse Code decoder must work correctly
- Hexdump:
  - Compare our hexdump’s output to other, known to be correct, hexdump generators
  - Handle exceptions if the program can’t export the hexdump output to the user’s default text editor
- File Browser:
  - File paths must be returned correctly
  - Only show files with the desired extension
  - Gracefully exit when a file you’re working with is borked midway

Test Items